SE LEVEL 3 MINI-PROJECT

DELIVERABLE 1 – SYNOPSIS

Project Title: Electronics Store Inventory Management System

## 1.1 Project Title and Group

| Field | Entry |
| --- | --- |
| Project Title | Electronics Store Inventory Management System |
| Group Number | Team 8 |
| Project ID | Team 8 |
| Customer / Stakeholder | Electronics Store Owner / Manager |
| Technology Stack | Python (Django) |

## 1.2 Team details

1)   Samiksha B N – PES1UG24CS413

2)   Roopa Sreedhar A- PES1UG24CS386

3)   Rishitth G R – PES1UG24CS376

4)   Sakthevel Saravanan – PES1UG24CS405

## 1.3 Team Profile and Product Ownership

| Member | SRN | Owned Functionality | Secondary Responsibility |
| --- | --- | --- | --- |
| Roopa Sreedhar A | PES1UG24CS386 | User authentication (staff/admin login, roles) | API review |
| Sakthevel Saravanan | PES1UG24CS405 | Product / inventory catalog (add, edit, stock levels) | UI/UX (Django templates) |
| Samiksha B N | PES1UG24CS413 | Purchase / sales order handling (stock in/out) | Database schema |
| Rishitth G R | PES1UG24CS376 | Supplier management + low-stock alerts/reports | Testing / CI |

## 1.3 Problem Statement

Electronics stores handle a large number of SKUs across categories such as mobiles, accessories, appliances and components, and struggle to track stock levels manually. This leads to overselling, stockouts, delayed reordering, and no visibility into which products are moving fastest. The proposed system digitizes inventory tracking, purchase/sales recording, and low-stock alerting for store staff and administrators.

## 1.4  Tool Stack

- Backend Framework-Python (Django)

- Database-PostgreSQL

- Frontend-Django Templates + Bootstrap

- Version Control- Git + GitHub

- Agile Tracking- GitHub Projects

- Testing- Django TestCase

- CI/CD- GitHub Actions

- Design/UML- Draw.io

## 1.5 Intended Users2

| User Class | Privileges / Needs | Characteristics |
| --- | --- | --- |
| Staff | Record stock-in/stock-out transactions, view low-stock alerts, search inventory | Non-technical, frequent day-to-day operational use |
| Administrator | Manage suppliers, categories, pricing, users, and view reports | Higher privilege; trained user; less frequent but higher-impact actions |

## 1.5 Objectives

- Maintain accurate, real-time stock levels per product/SKU.

- Record purchases (stock-in) and sales (stock-out) with an audit trail.

- Alert staff when stock falls below a defined reorder threshold.

- Allow the administrator to manage suppliers, categories and pricing.

- Provide basic reports: stock value, top-selling items, low-stock list.

- Develop the product incrementally using Agile practices.

## 1.6 Scope

| In Scope | Out of Scope |
| --- | --- |
| Staff/Admin authentication with roles | Point-of-sale / billing integration |
| Product & category management (CRUD) | Multi-store / warehouse transfer management |
| Stock-in (purchase entry) workflow | Accounting / ERP integration |
| Stock-out (sale entry) workflow | Barcode / RFID hardware integration |
| Low-stock threshold alerts | AI-based demand forecasting |
| Supplier management | Online storefront / e-commerce for customers |
| Inventory / sales reporting dashboard | Real supplier payment / settlement processing |
| Search & filter inventory |  |

## 1.7 Functional Features

- Staff / Admin authentication with roles

- Product & category management (CRUD)

- Stock-in (purchase entry) workflow

- Stock-out (sale entry) workflow

- Low-stock threshold alerts

- Supplier management

- Inventory / sales reporting dashboard

- Search & filter inventory

## 1.8 Short-Term Plan

| Sprint | Planned Output | Acceptance Evidence |
| --- | --- | --- |
| Sprint 1 | Project setup, Django scaffolding, authentication | Repo + working login |
| Sprint 2 | Product / category CRUD | Demo + unit tests |
| Sprint 3 | Stock-in / purchase workflow | Integration tests + PRs |
| Sprint 4 | Stock-out / sales workflow + low-stock alerts | System demo |
| Sprint 5 | Supplier module + reports | Validation + coverage report |
| Sprint 6 | Final validation, polish & release | Final report + deployment/demo |

## 1.9 Agile Justification

Agile fits this project because the exact scope of inventory rules, reorder thresholds, report formats, and how suppliers/categories should be structured, is best refined after the store owner sees a working version, rather than fully locked upfront. The team can build the system feature-by-feature, authentication, product catalog, stock-in/stock-out, supplier & reporting, across sprints, with each sprint producing a working, demoable module rather than one large release at the end. This lets the team catch integration issues early, for example, stock count logic breaking when tied to sales, incorporate feedback on the reporting/alerting rules as they're built, and reduce risk before the final submission deadline.